PROJECT LOOM

Weaving Worlds Through Autonomous Intelligence

The AI-First Engine Blueprint

CLASSIFICATION: CONFIDENTIAL

Version 2.0  |  March 2026  |  Revised for AI-Native Operations

Humans Direct. Agents Build. The Loom Weaves.

# Table of Contents

1. Project Loom: Naming Architecture & Identity System

2. The Paradigm Shift: AI-Native, Human-Directed

3. Phased Team Scaling (Solo → Duo → Ensemble)

4. Multi-Model Agent Arsenal

5. The Loom Orchestrator: Solving Agent Task Assignment

6. The Threadwork: Agent Hierarchy & Specialization

7. The Warp & Weft: Infrastructure for 24/7 Autonomous Coding

8. The Pattern Library: Agents.md & Skills.md (Revised)

9. Code as Art: Quality in an AI-Generated Codebase

10. The Silfen Weave: Seamless World Connectivity

11. Security & Confidentiality (AI-Aware)

12. Resilience: When Agents Crash at 3 AM

13. Future-Proofing for the Next Decade

14. The 100 Questions (Revised for AI-First)

15. Phased Execution Roadmap

# 1. Project Loom: Naming Architecture & Identity System

Names matter. They create shared language, reinforce mental models, and make a sprawling system feel cohesive. Every component in this project has a name drawn from the metaphor of weaving — threads, patterns, fabrics, and the loom that holds them all together.

## 1.1 The Naming System

| Previous Name | Loom Name | Metaphor & Purpose |
| --- | --- | --- |
| Project Genesis | Project Loom | A loom weaves threads into fabric. Our engine weaves agents, worlds, and services into a seamless tapestry. |
| Core Engine | The Loom | The central framework that holds all threads in tension and produces the final weave. |
| AI Agent Framework | The Spindle | Where raw fibers (models) are spun into functional threads (agents). |
| Agent Orchestrator | The Shuttle | The shuttle carries the thread back and forth, assigning work across the warp. |
| Task Queue / Bus | The Warp | Vertical threads held in tension — the fixed structure that tasks flow through. |
| Active Task Stream | The Weft | Horizontal threads woven through the warp — the actual work being done. |
| Agent Configuration | Thread Patterns | Blueprints that define how each type of thread behaves in the weave. |
| Skills.md | The Pattern Book | The master reference of all weaving patterns (standards, techniques, quality rules). |
| Agents.md | The Thread Catalog | Registry of every thread type: its material, strength, color, and purpose. |
| Module / Service | A Fabric | Each module produces a distinct fabric — self-contained but designed to join others. |
| API Gateway | The Selvage | The finished edge of the fabric that presents a clean interface to the outside world. |
| UE5 Connector | The Bridge Loom | A specialized loom that weaves our fabric directly into Unreal’s tapestry. |
| MCP Integration | The Needle | Stitches different fabrics together using the Model Context Protocol. |
| Monitoring Stack | The Inspector | Quality control — examines every inch of fabric for defects in real time. |
| Document Storage | The Archive | Where completed patterns, blueprints, and records are preserved. |
| Security Layer | The Dye House | Where threads are treated, sealed, and made resistant — security hardening. |
| NDA Framework | The Seal | The mark of confidentiality pressed onto every piece of the operation. |
| Deployment Pipeline | The Finishing Mill | Where raw fabric becomes a finished product — CI/CD to production. |
| Silfen Path System | The Silfen Weave | Invisible transitions between worlds, woven so tightly the seams disappear. |
| Recovery System | The Mending Frame | Where torn threads are repaired and the weave is restored after failures. |

## 1.2 Naming Conventions for New Components

- All new services, agents, and modules should draw from textile/weaving vocabulary

- Agent types are named as thread types: Silk (fast, delicate), Cotton (reliable, general), Steel (strong, structural), Gossamer (light, experimental)

- Environments: Loom-Dev (development), Loom-Stage (staging), Loom-Prod (production)

- Communication channels: #warp-general, #weft-[module], #spindle-agents, #inspector-alerts

# 2. The Paradigm Shift: AI-Native, Human-Directed

This is not a project where humans write code and AI helps. This is a project where AI agents write 100% of the code, 24 hours a day, and humans provide vision, direction, and artistic judgment. This changes everything.

## 2.1 The Inversion

Traditional software development assumes humans are the producers and tools assist. Project Loom inverts this entirely:

| Traditional Model | Project Loom Model |
| --- | --- |
| Humans write code | AI agents write 100% of code |
| AI assists with suggestions | Humans assist with direction and taste |
| 8-hour workdays | 24-hour continuous production |
| Team scales by hiring developers | Team scales by spawning agents |
| Knowledge lives in people’s heads | Knowledge lives in The Pattern Book and Thread Catalog |
| Code review catches human errors | Code review catches AI blind spots |
| Meetings for coordination | Orchestrator handles coordination autonomously |
| Onboarding takes weeks | Agent initialization takes seconds |
| Burnout is a risk | Resource exhaustion is a budget item |
| Institutional memory is fragile | Everything is versioned, logged, and searchable |

## 2.2 Human Roles Redefined

In this model, humans are not engineers. They are directors, curators, and architects of intent:

The Weaver (Project Director) — You

- Sets the vision, aesthetic, and strategic direction for the entire project

- Reviews agent output for artistic quality, coherence, and alignment with the 10-year vision

- Makes go/no-go decisions on architecture that agents cannot resolve autonomously

- Defines what “beautiful code” and “seamless experience” mean — taste cannot be automated

Human Team Members (Months 3+)

- Specialist curators: review agent output in their domain (UX, security, performance)

- Agent trainers: refine prompts, tune The Pattern Book, improve agent specialization

- Integration testers: manually verify Silfen Weave transitions that automated tests cannot capture

- Firefighters: handle edge cases, novel problems, and situations agents escalate

## 2.3 What This Demands

An AI-native codebase demands infrastructure that no traditional project needs:

- Extraordinary documentation: agents cannot ask clarifying questions mid-task like humans can. Every requirement, pattern, and constraint must be written down with surgical precision.

- Automated quality gates that are ruthless: no human is reading every line. Linters, type checkers, test suites, and architectural fitness functions must catch what humans used to.

- A task decomposition engine that can break high-level directives into atomic, unambiguous agent tasks.

- A reconciliation system for when multiple agents touch overlapping concerns.

- Cost awareness: 24/7 agent operation across multiple premium models is expensive. Token budgets are a core planning constraint.

# 3. Phased Team Scaling

The project grows in three phases. Each phase changes the ratio of human oversight to agent autonomy. The constant: agents do the building. Humans do the thinking.

## 3.1 Phase I: The Solo Weaver (Months 1–2)

1 human  ×  6–10 concurrent AI agents  ×  24 hours/day

Human Focus

- Establish The Loom core architecture and The Shuttle (orchestrator) MVP

- Write the first version of The Pattern Book and Thread Catalog — this is the single most important task

- Set up all infrastructure: repos, CI/CD, monitoring, Google Drive auto-sync

- Define the coding aesthetic — what “art” looks like in this codebase

- Personally review every agent output until quality patterns are established

Agent Deployment

- 2–3 coding agents working in parallel on different Fabrics (modules)

- 1 dedicated testing agent that writes and runs tests for everything the coding agents produce

- 1 documentation agent that keeps The Archive current

- 1 review agent that performs first-pass code review before human review

- 1 infrastructure agent managing CI/CD, deployments, and environment config

Model Allocation Strategy

| Task Type | Model Tier | Rationale |
| --- | --- | --- |
| Architecture & complex logic | Top reasoning (o3, Claude Opus) | These tasks require deep reasoning, long-horizon planning, and architectural coherence. No shortcuts. |
| Feature implementation | Strong coding (Claude Sonnet, GPT-4o) | High quality code generation at reasonable cost. The workhorse tier. |
| Tests, docs, formatting | Fast & capable (Haiku, GPT-4o-mini, Gemini Flash) | High volume, lower complexity. Speed and cost efficiency matter most. |
| Code review & analysis | Top reasoning (o3, Claude Opus) | Review requires understanding intent, spotting subtle bugs, and evaluating design quality. |

Daily Budget Estimate (Phase I)

- Top-tier reasoning models: ~$50–100/day (architecture, review, complex tasks)

- Mid-tier coding models: ~$30–60/day (feature implementation, integration)

- Fast-tier models: ~$10–20/day (tests, docs, formatting, triage)

- Total estimate: $90–180/day, ~$2,700–$5,400/month

## 3.2 Phase II: The Duo (Months 3–5)

2 humans  ×  15–25 concurrent AI agents  ×  24 hours/day

Human Focus Split

- Weaver (you): Vision, artistic direction, cross-module coherence, Silfen Weave quality

- Second human: Agent operations, quality gate tuning, The Pattern Book refinement, cost optimization

Agent Expansion

- 4–6 coding agents across Fabrics, now with more specialized Thread Patterns

- 2 testing agents: one for unit/integration, one for cross-Fabric and performance testing

- 1 dedicated security scanning agent

- 1 UE5 Bridge Loom specialist agent

- 2–3 review agents with different specializations (architecture, security, performance)

- 1 agent dedicated to agent improvement: analyzing failure patterns, refining prompts

- Estimated: $5,000–$10,000/month in model costs

## 3.3 Phase III: The Ensemble (Months 6+)

3+ humans  ×  30–50+ concurrent AI agents  ×  24 hours/day

Human Roles

- Weaver: high-level vision and external partnerships / world connections

- Agent Operations Lead: full-time management of The Shuttle, cost optimization, agent fleet health

- Quality & Integration Lead: Silfen Weave testing, cross-world verification, artistic QA

- Additional specialists as needed: security auditor, UX evaluator, world-builder liaison

Agent Fleet at Scale

- Agents organized into Guilds (self-contained teams with coding, testing, and review agents)

- Each Fabric gets its own Guild of 4–6 agents

- Cross-cutting agents: security, performance, documentation, integration testing

- Meta-agents that monitor and improve other agents

- Estimated: $10,000–$25,000/month in model costs depending on scale

# 4. Multi-Model Agent Arsenal

Every team member has access to at least 2 top reasoning models from each major provider. This is not redundancy — it is a strategic advantage. Different models have different strengths.

## 4.1 The Model Matrix

Each model provider brings distinct capabilities. The Shuttle assigns tasks based on model strengths:

| Provider | Reasoning Tier | Workhorse Tier | Fast Tier | Best At |
| --- | --- | --- | --- | --- |
| Anthropic | Claude Opus | Claude Sonnet | Claude Haiku | Nuanced code, architecture, safety |
| OpenAI | o3 / o4-mini | GPT-4o | GPT-4o-mini | Broad reasoning, tool use, math |
| Google | Gemini Ultra/Pro | Gemini Pro | Gemini Flash | Long context, multimodal, speed |
| Open Source | DeepSeek-R1 | Qwen / Llama | Mistral Small | Privacy, cost, customization |

## 4.2 Multi-Model Task Routing

The Shuttle (orchestrator) routes tasks to models based on a scoring matrix:

- Complexity score: architectural decisions and novel problems go to reasoning tier

- Volume score: repetitive tasks (tests, docs, formatting) go to fast tier

- Sensitivity score: security-critical code routes to models with best safety alignment

- Context length: tasks requiring large codebases route to models with biggest context windows

- Cost ceiling: each task has a maximum token budget; The Shuttle picks the best model within budget

## 4.3 Cross-Model Verification

Critical code gets verified by a second model from a different provider:

- Architecture decisions: proposed by one model, reviewed by a different provider’s model

- Security-critical code: written by one model, audited by another. Two different AI “eyes.”

- Merge conflicts: when two agents disagree, a third model from a third provider arbitrates

- This cross-pollination catches model-specific blind spots and biases

# 5. The Shuttle: Solving Agent Task Assignment

This is the hardest problem in the entire project. How do you coordinate dozens of AI agents working simultaneously on a shared codebase, 24 hours a day, without collisions, duplicated work, or chaos? The answer is The Shuttle.

## 5.1 The Core Problem

Traditional task assignment assumes humans who can context-switch, ask questions, and self-coordinate. AI agents cannot do this natively. The Shuttle must solve:

- Task decomposition: breaking human directives into atomic, unambiguous agent-sized work units

- Dependency ordering: ensuring Agent B doesn’t start until Agent A’s output is ready

- Conflict prevention: no two agents modify the same files simultaneously

- Context loading: each agent gets exactly the context it needs — no more, no less

- Quality verification: every agent’s output is validated before it enters the shared codebase

- Cost optimization: routing tasks to the cheapest model that can do the job well

- Recovery: reassigning work when an agent crashes, times out, or produces garbage

## 5.2 The Shuttle Architecture

Layer 1: The Warping Frame (Task Decomposition)

Human directives enter the system as high-level intents. The Warping Frame breaks them down:

- Human writes a directive: “Build the user authentication Fabric with OAuth2, passkeys, and session management”

- A top-tier reasoning model decomposes this into an ordered task graph with dependencies

- Each task is tagged with: complexity, estimated tokens, required context files, output files, and acceptance criteria

- The task graph is stored as a DAG (directed acyclic graph) in the Warp

- Human reviews and approves the task graph before agents begin (Phase I). In later phases, only novel patterns require approval.

Layer 2: The Warp (Task Queue & Dependency Engine)

The Warp is the structural backbone — it holds tasks in order and manages dependencies:

- Tasks exist in states: QUEUED → ASSIGNED → IN_PROGRESS → REVIEWING → VERIFIED → MERGED

- A task becomes ASSIGNABLE only when all its dependencies are in VERIFIED or MERGED state

- File-level locking: when an agent claims a task, the files it will modify are soft-locked

- If two tasks need the same file, they are serialized automatically (or one is re-scoped to avoid conflict)

- Stale lock detection: if an agent holds a lock for more than its estimated duration × 2, the lock is released and the task is reassigned

Layer 3: The Shuttle Itself (Assignment Engine)

The Shuttle matches tasks to available agents using a scoring algorithm:

| Factor | How It Scores |
| --- | --- |
| Model fit | Does the agent’s backing model match the task’s complexity tier? Architecture tasks → reasoning models. Tests → fast models. |
| Context affinity | Has this agent recently worked on related files? Warm context means faster, cheaper, better output. |
| Specialization | Is the agent’s Thread Pattern optimized for this task type? Security agent for auth code. Performance agent for hot paths. |
| Cost efficiency | Can a cheaper model handle this task? The Shuttle prefers the minimum viable model. |
| Load balancing | Is this agent already overloaded? Distribute work evenly across the available fleet. |
| Track record | Has this agent-model combination succeeded on similar tasks before? Favor proven combinations. |

Layer 4: The Inspector (Verification)

Every piece of agent output passes through The Inspector before entering the codebase:

- Automated checks: linting, type-checking, test suite, security scan, build verification

- AI review: a different agent (ideally from a different model provider) reviews the code for quality, correctness, and adherence to The Pattern Book

- Architectural fitness: automated checks verify the code respects module boundaries, dependency rules, and naming conventions

- Human review: in Phase I, the Weaver reviews everything. In Phase II+, only novel patterns, architecture changes, and flagged items require human review.

- Merge: verified code is squash-merged to main with full audit trail

## 5.3 The Daily Rhythm of The Shuttle

Here is what a typical 24-hour cycle looks like:

| Time | Activity |
| --- | --- |
| Morning | Human reviews overnight agent output. Approves merges. Sets new directives. Refines Pattern Book based on overnight issues. |
| Midday | Human does deep review of complex architectural output. Resolves agent-flagged ambiguities. Adjusts task graph priorities. |
| Afternoon | Human reviews integration test results. Approves cross-Fabric changes. Updates roadmap. Spawns new task graphs. |
| Evening | Human queues up overnight work. Sets priority order. Configures quality thresholds. Agents have a full queue for the night. |
| Overnight | Agents work autonomously. The Shuttle assigns, verifies, merges. The Inspector catches issues. Alerts fire only for critical failures. |

## 5.4 Conflict Resolution Protocols

When Two Agents Touch the Same Code

- Soft locks prevent simultaneous edits to the same file

- If unavoidable, Agent A completes first; Agent B’s task is re-queued with Agent A’s output as new context

- For architectural conflicts (two agents propose different approaches): a reasoning-tier model evaluates both and picks the winner, or escalates to human

When an Agent’s Output Fails Review

- First failure: same agent retries with reviewer feedback injected into context

- Second failure: task reassigned to a different model provider

- Third failure: task escalated to human with all context and failure history

- Pattern logged: if a task type fails repeatedly, The Pattern Book gets a new entry

# 6. The Threadwork: Agent Hierarchy & Specialization

Not all agents are equal. A flat hierarchy of identical agents produces mediocre results. Project Loom uses a tiered hierarchy with deep specialization.

## 6.1 Agent Tiers

| Tier | Thread Name | Model Class | Responsibilities |
| --- | --- | --- | --- |
| Tier 0 | The Weave Mind | Top reasoning only | Decomposes directives into task graphs. Resolves cross-Fabric conflicts. Architecture decisions. |
| Tier 1 | Master Threads | Top reasoning | Complex feature implementation. API design. Core engine work. Cross-module integration. |
| Tier 2 | Working Threads | Strong coding | Standard feature implementation. Bug fixes. Refactoring. Integration code. |
| Tier 3 | Swift Threads | Fast tier | Tests, documentation, formatting, migration scripts, boilerplate generation. |
| Tier R | Review Threads | Top reasoning | Code review. Architecture validation. Security audit. Quality assessment. |
| Tier M | Meta Threads | Strong coding | Monitor other agents. Analyze failure patterns. Refine prompts. Optimize costs. |

## 6.2 Specialized Thread Patterns

Within each tier, agents are further specialized using Thread Patterns — detailed prompt configurations that make an agent an expert in a specific domain:

- Silk Thread: UI/UX code. Knows the design system. Obsessed with accessibility and animation smoothness.

- Steel Thread: Backend infrastructure. Database schemas. Query optimization. Distributed systems patterns.

- Cotton Thread: General-purpose implementation. API endpoints. Business logic. CRUD operations.

- Gossamer Thread: Experimental features. Prototyping. Spike solutions. Disposable code that explores possibilities.

- Carbon Thread: Performance-critical code. Rust modules. Hot path optimization. Memory management.

- Sentinel Thread: Security-focused. Input validation. Auth flows. Encryption. Vulnerability scanning.

- Bridge Thread: Integration specialist. UE5 connectors. Third-party API adapters. Protocol bridges.

- Scribe Thread: Documentation. API specs. Architecture diagrams. README files. Changelog generation.

## 6.3 Guild Structure (Phase III)

At scale, agents organize into Guilds — self-contained teams assigned to a Fabric:

- Each Guild has: 1 Master Thread, 2–3 Working Threads, 1–2 Swift Threads, 1 Review Thread

- Guilds own their Fabric end-to-end: design, build, test, document, deploy

- Cross-Guild coordination handled by Tier 0 (The Weave Mind)

- Guild performance tracked: velocity, defect rate, review pass rate, cost per feature

# 7. The Warp & Weft: Infrastructure for 24/7 Autonomous Coding

When agents write code around the clock, the infrastructure must be as autonomous as the agents. No human should need to wake up at 3 AM to restart a pipeline.

## 7.1 Revised Infrastructure Stack

| Layer | Loom Component | 24/7 Requirement |
| --- | --- | --- |
| Source Control | GitHub Org (private) | Branch-per-task model. Automated PR creation by agents. Auto-merge on green. |
| CI/CD | GitHub Actions + cache | Every agent PR triggers full pipeline. Build cache shared across agents. Under 5 min feedback. |
| Orchestrator | The Shuttle (custom) | Runs as always-on service. Self-healing. Persists task state to durable storage. Survives restarts. |
| Agent Runtime | Claude Code / API calls | Agents spawned via API. Containerized where possible. Resource limits enforced. Auto-restart on crash. |
| Model APIs | Multi-provider keys | Rate limit management across providers. Automatic failover if one provider is down. |
| Monitoring | The Inspector stack | Grafana + Prometheus + Loki. Agent-specific dashboards. Cost tracking. Alert to phone for critical failures. |
| Document Sync | The Archive pipeline | Every merged doc/spec auto-pushed to Google Drive. Git → Drive pipeline with retry logic. |
| Secrets | 1Password / Vault | API keys for all model providers. Rotated quarterly. Never in code. Scoped per-agent. |
| Backup | The Mending Frame | Git mirror. Database snapshots every 6 hours. Agent state checkpoints in object storage. |

## 7.2 The Agent Workspace Model

Each agent operates in an isolated workspace to prevent interference:

- Every task gets a fresh Git branch created automatically by The Shuttle

- Agent receives: the branch, a context bundle (relevant files + Pattern Book excerpt + task spec), and a deadline

- Agent works in isolation. No shared mutable state with other agents.

- Output: a commit (or series of commits) on the branch, plus a structured completion report

- The Shuttle creates the PR, triggers CI, and routes to The Inspector

- On merge, branch is deleted. On failure, branch is preserved for debugging.

## 7.3 Google Drive Auto-Sync (Revised)

All documents must flow to Google Drive without human intervention:

- GitHub Action triggered on every merge to main that touches /docs, /specs, /agents, /patterns

- Action uses Google Drive API v3 with a service account

- Files are written to a structured shared drive: Loom-Archive/[module]/[type]/[date]-[name]

- Conflict resolution: Drive file is always overwritten by Git source (Git is the source of truth)

- Weekly digest email auto-generated: summary of all documents created/updated that week

# 8. The Pattern Book & Thread Catalog (Revised)

In a human-coded project, standards live in people’s habits. In an AI-coded project, standards must be written with absolute precision because they ARE the habits — they are literally injected into every agent’s context.

## 8.1 The Pattern Book (Skills.md) — Revised Structure

The Pattern Book is the single most important document in the project. It defines what “good” looks like at every level:

Section 1: Universal Patterns (applies to every agent)

- Naming conventions: detailed rules for files, functions, variables, types, modules, APIs

- Error handling pattern: custom error types, structured codes, context propagation, logging

- Logging pattern: JSON format, required fields, correlation IDs, sensitive data redaction

- Testing pattern: test file naming, test structure (Arrange-Act-Assert), mocking rules, coverage thresholds

- Git pattern: commit message format, branch naming, PR description template, merge strategy

Section 2: Language-Specific Patterns

- TypeScript: strict mode rules, type patterns (discriminated unions, branded types), async patterns

- Rust: ownership patterns, error types, unsafe usage policy (never without Architecture Board approval)

- Python: type hints mandatory, async patterns, ML pipeline conventions

- C++ (UE5): memory management rules, UE5 macro usage, plugin architecture patterns

Section 3: Domain-Specific Patterns

- API design: endpoint naming, request/response shapes, pagination, error responses, versioning

- Database: migration rules, indexing strategy, query patterns, schema naming

- Security: input validation, auth flow, secrets usage, encryption standards

- UE5 integration: data serialization, state sync, asset pipeline, physics bridge

Section 4: Anti-Patterns (What Agents Must NEVER Do)

- Explicit examples of bad code with explanations of why they are bad

- Common AI coding mistakes: over-abstraction, unnecessary comments, hallucinated APIs, inconsistent naming

- Forbidden patterns: global state, circular dependencies, magic numbers, god objects

## 8.2 The Thread Catalog (Agents.md) — Revised Structure

Each entry in the Thread Catalog is essentially a complete prompt engineering document:

Per-Agent Entry

- Thread Name and Tier (e.g., “Steel Thread, Tier 2”)

- System Prompt: the full prompt that initializes this agent. Versioned.

- Context Bundle Spec: exactly which files and Pattern Book sections this agent receives

- Tool Access: which tools (file system, Git, API calls, database) this agent can use

- Output Schema: the exact format expected for this agent’s deliverables

- Quality Criteria: pass/fail rules specific to this agent’s domain

- Failure Recovery: what happens when this agent fails (retry, escalate, reassign)

- Cost Profile: average token usage per task, cost per task, budget ceiling

- Performance Metrics: historical success rate, average review pass rate, mean time-to-complete

- Changelog: version history of this agent’s configuration

# 9. Code as Art: Quality in an AI-Generated Codebase

When AI writes 100% of the code, quality assurance shifts from reviewing what a human wrote to defining what quality means so precisely that agents can achieve it autonomously.

## 9.1 The Quality Stack (Automated, No Human Required)

Every agent PR passes through this automated quality stack in order:

- Formatting: Prettier / rustfmt / Black. Zero tolerance. Auto-fixed, not flagged.

- Linting: ESLint (strict config), Clippy, Ruff. Errors block merge. Warnings allowed with justification.

- Type checking: TypeScript strict mode. No any. No escape hatches. Rust lifetime checks.

- Unit tests: must pass. Coverage must not decrease. New code must have tests.

- Integration tests: cross-module tests triggered on changes to shared interfaces.

- Security scan: Snyk / Semgrep / Trivy. Known vulnerabilities block merge.

- Architectural fitness: custom checks that verify module boundaries, dependency rules, pattern compliance.

- AI code review: a Review Thread from a different model provider examines the PR.

- Build verification: full build in clean environment. If it does not build, it does not merge.

- Human review: required in Phase I for all PRs, required in Phase II+ for flagged items only.

## 9.2 The Art Dimension

Clean code is necessary but not sufficient. The Weaver’s demand is that the code be a work of art. This means:

- Conceptual clarity: reading the code teaches you the domain. The code IS the documentation of the business logic.

- Consistent voice: the entire codebase should read as if one brilliant programmer wrote it, even though dozens of agents from different providers contributed.

- Elegant abstraction: not too much, not too little. Every abstraction earns its existence by eliminating real duplication or hiding real complexity.

- Performance as aesthetic: fast code is beautiful code. Unnecessary allocations, redundant iterations, and lazy algorithms are ugly.

- The Pattern Book encodes these aesthetics as concrete, measurable rules that agents can follow.

## 9.3 Codebase Coherence Agents

Dedicated agents that maintain the artistic coherence of the codebase:

- Style Harmonizer: periodically scans the full codebase for inconsistencies in naming, patterns, or structure. Creates refactoring PRs.

- Dead Code Reaper: weekly scan for unreachable code, unused exports, orphaned files. Deletes without mercy.

- Dependency Auditor: tracks all dependencies. Flags bloat. Proposes removals. Updates vulnerable packages.

- Documentation Freshness: checks that every public function has accurate docs. Flags stale documentation.

# 10. The Silfen Weave: Seamless World Connectivity

The Silfen Paths connect worlds invisibly. In Project Loom, The Silfen Weave is the architectural pattern that makes transitions between systems, engines, and realities feel like walking through a forest and finding yourself on another planet.

## 10.1 UE5 Bridge Loom

Connecting to Unreal Engine 5 worlds through a dedicated Bridge Thread agent:

- WebSocket bridge with MessagePack serialization for real-time state synchronization

- UE5 Plugin (C++) exposing world state as structured data over the bridge

- Pixel Streaming fallback: when full state sync is too heavy, stream rendered frames

- Entity mapping layer: Loom entities ↔ UE5 actors with automatic translation

- Bridge Thread agent specializes in C++/UE5 patterns and maintains the connector

## 10.2 MCP (The Needle)

The Model Context Protocol lets us stitch The Loom into any AI-enabled service:

- The Loom exposes its capabilities as MCP tools (other AI agents can interact with our engine)

- The Loom consumes external MCP tools (our agents can use external services)

- Tool registry: central catalog of all available MCP tools, internal and external

- Auto-discovery: new MCP servers are detected and cataloged automatically

## 10.3 Cross-World Transaction Protocol

- Saga pattern for long-running operations across multiple connected worlds

- Optimistic updates on the client side; server reconciliation behind the scenes

- Unified identity token valid across all connected worlds (federated auth)

- Graceful degradation: if World B is unreachable, the user stays in World A with cached data from B

# 11. Security & Confidentiality (AI-Aware)

AI-native operations introduce security concerns that traditional projects do not face. Every model API call sends your code into the cloud.

## 11.1 AI-Specific Security Measures

- Code sent to AI models: understand each provider’s data retention policy. Prefer providers with zero data retention (ZDR) for sensitive code.

- Prompt injection defense: agents that accept external input must sanitize it before including in prompts

- Output validation: never trust agent output blindly. Validate against expected schemas. Run security scans.

- Model key rotation: API keys rotated quarterly. Usage monitored for anomalies.

- Context leakage prevention: agents working on sensitive Fabrics must not have context from other Fabrics

## 11.2 The Seal (NDA Framework) — Revised

With a smaller team, NDAs are simpler but still essential:

| Phase | Who Signs | NDA Scope |
| --- | --- | --- |
| Phase I | Solo Weaver (you) | Self-NDA equivalent: operational security practices. Document what must stay confidential. |
| Phase II | Second team member | Full NDA: IP assignment, confidentiality, non-disclosure of architecture and agent configurations. |
| Phase III | All new members | Tiered NDAs based on access level (same Tier 1/2/3 structure from v1, applied to fewer people). |
| All Phases | AI model providers | Review each provider’s terms of service. Ensure they do not train on your code. Use ZDR endpoints. |

## 11.3 Audit Trail (AI-Enhanced)

- Every agent invocation logged: model used, tokens consumed, files read, files written, duration, cost

- Every PR linked to: the human directive that spawned it, the task graph, the agent that wrote it, the reviewer

- Full provenance chain: for any line of code, you can trace back to the human directive, the agent, and the model

- Monthly audit report auto-generated: cost by agent type, defect rate by model, human review load

# 12. Resilience: When Agents Crash at 3 AM

Agents will crash. Models will rate-limit. APIs will go down. Power will fail. The Mending Frame handles all of this autonomously.

## 12.1 Failure Categories (Revised for AI-Native)

| Failure | Impact | Automatic Recovery |
| --- | --- | --- |
| Agent timeout | Task incomplete | Checkpoint saved. Task re-queued. New agent spawned with checkpoint as starting context. |
| Model rate limit | Agent paused | The Shuttle routes new tasks to a different model provider. Paused tasks resume when limit lifts. |
| Model API down | Provider unavailable | Automatic failover to next provider in priority chain. All providers down = queue tasks, alert human. |
| Bad agent output | Code fails review | Retry with feedback (max 2). Then reassign to different model. Then escalate to human. |
| Git conflict | Merge blocked | The Shuttle detects conflict. Re-queues task with updated main branch context. Agent re-implements. |
| CI pipeline failure | Build broken | Rollback merge. Alert human. Self-healing attempt: agent that broke it gets the error and tries to fix. |
| Cost spike | Budget burning fast | Automatic throttle: shift to cheaper models. Alert human. Pause non-critical tasks. |
| Human unavailable | No directive for hours | Agents continue working on existing task graph. New directives queue until human returns. |

## 12.2 The Self-Healing Loop

The Mending Frame runs a continuous self-healing loop:

- Detect: monitoring catches anomaly (error rate spike, cost spike, velocity drop)

- Diagnose: Meta Thread analyzes logs and determines root cause

- Remedy: automated fix applied (restart agent, switch model, re-queue task, rollback merge)

- Verify: check that the fix worked. If not, escalate to next level.

- Learn: Pattern Book updated with new failure mode and recovery procedure.

- Alert: human notified via summary, not every incident. Batch notifications to prevent alert fatigue.

# 13. Future-Proofing for the Next Decade

The AI landscape will be unrecognizable in 2 years, let alone 10. The Loom must be model-agnostic, protocol-agnostic, and architecture-agnostic at every integration point.

## 13.1 Abstraction Layers (Revised)

- Model Abstraction: unified interface for all AI model calls. Swap Claude for GPT for Gemini for models that do not exist yet. One interface change.

- Agent Abstraction: Thread Patterns define agent behavior declaratively. When agent runtimes change (Claude Code today, something else tomorrow), only the runtime adapter changes.

- Communication Abstraction: message bus interface. Swap Redis Streams for Kafka for whatever comes next.

- World Abstraction: every connected world (UE5, UE6, other engines) plugs in through the same adapter interface.

- Storage Abstraction: file, database, object storage all behind interfaces. No code depends on S3 directly.

## 13.2 AI Model Evolution Strategy

New models will emerge constantly. The Loom must absorb them without disruption:

- Every model integrated through a standardized adapter with: generate(), review(), decompose(), estimate_cost()

- New model onboarding process: add adapter, run benchmark suite, compare against existing models, promote to production if metrics improve

- Model performance tracking: every model’s quality, speed, and cost tracked over time. Automatic demotion if quality degrades.

- Multi-model composition: future models may be best used in chains (Model A drafts, Model B refines). The Shuttle must support chained workflows.

## 13.3 Technology Radar (Quarterly Review)

- Adopt: TypeScript, Rust, containerization, multi-model orchestration, MCP

- Trial: local model inference for cost savings, AI-generated tests as primary quality gate, autonomous deployment

- Assess: spatial computing SDKs, neural code verification, quantum-resistant encryption

- Hold: technologies we are moving away from as better options emerge

# 14. The 100 Questions (Revised for AI-First)

Every question re-examined through the lens of: humans direct, agents build, The Loom weaves.

## Agent Operations

- How many agents can run simultaneously? — Limited by API rate limits per provider. With 3–4 providers, practically 20–50 concurrent agents. Budget is the real limit.

- How do we prevent agents from duplicating each other’s work? — The Shuttle’s file-locking and task DAG prevent overlap. Each task has explicit input/output file lists.

- What happens during a massive model outage (e.g., all of OpenAI goes down)? — The Shuttle fails over to other providers. If ALL providers are down, tasks queue and humans are alerted. This is extremely rare.

- How do we handle model version changes (provider updates their model)? — Benchmark suite runs automatically when a model version changes. If quality drops, the model is demoted and we alert the team.

- How do we debug agent failures? — Every agent invocation logs its full context, prompt, and output. Replay capability: re-run the exact same prompt to reproduce the issue.

- How do we prevent context window pollution? — Strict context bundles per task. Only relevant files included. The Shuttle assembles context using a relevance scoring algorithm.

- What if agents develop “bad habits” (repeated anti-patterns)? — Meta Threads scan for recurring patterns. Anti-patterns are explicitly added to The Pattern Book. Agents re-initialized with updated prompts.

- How do we A/B test different agent configurations? — The Shuttle supports split routing: 50% of similar tasks to Config A, 50% to Config B. Compare outcomes after N tasks.

## Cost & Budgeting

- What is the break-even point vs. hiring human developers? — At $5K–10K/month in model costs, this replaces 3–5 full-time developers ($30K–75K/month). Break-even is almost immediate.

- How do we prevent runaway costs? — Per-agent token budgets. Per-day spending caps. Auto-throttle to cheaper models if budget is at 80%. Daily cost report to human.

- What is the cost of a retry loop? — Each retry costs roughly the same as the original attempt. Three retries = 4x cost. This is why quality gates and clear specs are cost-saving measures.

- Should we invest in local model inference? — Not in Phase I (too much setup overhead for one person). Evaluate in Phase II. Could cut costs 60–80% for fast-tier tasks.

- How do we track ROI? — Cost per feature, cost per bug fix, cost per line of production code. Compare monthly. Track velocity: features shipped per dollar spent.

## Quality & Trust

- Can we trust AI-generated code for production? — Yes, with automated quality gates, cross-model review, and human oversight on critical paths. Trust is earned through verification, not assumed.

- How do we catch subtle bugs that pass all automated tests? — Cross-model review catches many. Chaos testing catches more. Staging environment with realistic load catches most of the rest.

- What about AI hallucinated dependencies (importing packages that do not exist)? — Build verification in clean environment. If it does not compile with real dependencies, it does not merge.

- How do we maintain coding style consistency across different AI models? — The Pattern Book is injected into every agent’s context. Automated linting enforces the rest. Style Harmonizer agent does periodic sweeps.

- What if a model’s training data is stale and it uses deprecated APIs? — The Pattern Book includes explicit lists of approved dependency versions and APIs. Agents that use anything not on the list fail review.

## Human Factors

- How does the Solo Weaver avoid burnout? — The key is that agents work overnight autonomously. Human reviews in batches, not in real-time. Set boundaries: 6 focused hours, not 12 scattered ones.

- When does the Solo Weaver sleep? — Queue up overnight work before bed. Set quality thresholds high for overnight merges. Review results in the morning. Agents do not need you online.

- How does the second team member onboard? — The Pattern Book and Thread Catalog ARE the onboarding materials. Day 1: read them. Day 2: review agent output. Day 3: start refining prompts.

- What skills should the second hire have? — Not necessarily a coder. Ideal: someone who understands AI model behavior, can evaluate code quality, and has strong organizational discipline.

- How do we handle disagreements between 2 humans on direction? — Architecture Decision Records (ADRs). Document both positions. Decide. Commit. Revisit only with new data.

## Integration & Worlds

- How do we test UE5 integration without a UE5 team? — Mock UE5 endpoint that simulates state sync. Bridge Thread builds the real connector. Manual testing in UE5 editor when ready.

- How do other world-builders connect to The Loom? — Published API spec (The Selvage). SDK generator for common languages. MCP tool exposure. Integration guide in The Archive.

- What data do we share with connected worlds? — Minimal viable state. User identity, interaction context, shared entity state. Everything else is private. Data contracts per world.

- How do we handle worlds that use different engines? — Universal connector pattern: each engine gets its own Bridge Thread and adapter. The core Loom never knows which engine is behind the adapter.

## Scaling & Future

- When do we need our own servers? — When model API costs exceed self-hosted inference costs (probably Phase III with open-source models for fast-tier tasks).

- How do we handle open-source model licensing? — Legal review of each model’s license. Track which models wrote which code. Some licenses may require attribution.

- What if AI coding capabilities plateau? — The architecture supports human-written code too. The Shuttle can assign tasks to humans. The quality gates do not care who wrote the code.

- How do we handle 100+ agents? — Guild structure scales horizontally. Each Guild is self-contained. The Shuttle scales as a distributed system. Monitoring scales through aggregation.

- What is the 10-year exit strategy? — The engine is designed to outlast any single technology. Abstraction layers mean we can replace every component without rewriting the core. The Loom itself evolves.

# 15. Phased Execution Roadmap

Every phase assumes: agents write the code. Humans direct the work. The Loom weaves it all together.

## Phase I: The Solo Weaver (Months 1–2)

Goal: Foundation + First Working Fabric

Week 1–2: Infrastructure

- Set up GitHub Organization, repo structure, branch protection, CI/CD pipeline

- Configure multi-provider API access (Anthropic, OpenAI, Google, one open-source)

- Build The Shuttle MVP: task queue, single-agent assignment, basic file locking

- Set up The Inspector: automated quality pipeline (lint, type-check, test, security scan)

- Configure Google Drive auto-sync via GitHub Actions

- Write The Pattern Book v1.0 (this is YOUR most important task — agents cannot start without it)

Week 3–4: First Agents

- Write Thread Catalog v1.0 with first 3–4 agent types (Cotton, Steel, Scribe, Sentinel)

- Spawn first coding agents. Personally review every output. Tune Pattern Book based on results.

- Build first Fabric: authentication or core data model (pick the one that unblocks the most)

- Establish the daily rhythm: morning review, midday deep review, evening queue overnight work

Week 5–8: Momentum

- Second and third Fabrics under construction simultaneously

- The Shuttle upgraded: multi-agent assignment, dependency DAG, basic cost tracking

- Cross-model review operational: agents from different providers review each other’s work

- First integration tests between Fabrics

- Monthly cost review: adjust model routing for cost efficiency

## Phase II: The Duo (Months 3–5)

Goal: Scale Agent Fleet + First World Connection

- Onboard second team member using The Pattern Book as the onboarding guide

- Split responsibilities: Weaver focuses on vision + artistic QA; second human focuses on agent ops + quality

- Scale to 15–25 concurrent agents organized by specialization

- Build The Bridge Loom: first UE5 connectivity proof-of-concept

- Build The Needle: MCP server exposing Loom capabilities as tools

- Implement The Silfen Weave: first seamless transition between two connected systems

- Meta Threads operational: agents that improve other agents

- NDA signed with second team member. Security practices formalized.

## Phase III: The Ensemble (Months 6+)

Goal: Production Engine + Multi-World Connectivity

- Third team member onboarded. Roles fully specialized.

- Agent fleet organized into Guilds: self-contained teams per Fabric

- Production deployment of The Loom with real users

- Multiple UE5 worlds connected through Bridge Looms

- External developers connecting to The Selvage (public API)

- Cost optimization: evaluate local model inference for fast-tier tasks

- Security audit. Penetration testing. Compliance review.

- Quarterly architecture review. Technology radar update. Pattern Book major revision.

Humans Direct. Agents Build. The Loom Weaves.

This is a living document. It evolves as the project evolves.

Version 2.0  |  March 2026  |  Next Review: April 2026